# Work Doc

# Roadmap: AI Resume Shortlisting & Interview Assistant

Here's a phased, step-by-step roadmap designed so you can tackle one step at a time.

## Phase 0 — Planning & Setup (~1 hour)

Step 1: Make key decisions before writing any code

- Choose your language: Python (recommended — better AI/LLM ecosystem) ##python

- Choose your implementation scope: I'd recommend Option A + Option C together — the Scoring Engine feeds naturally into the Tier classifier and Question Generator, making for a complete, impressive end-to-end demo ## A + C

- Choose your LLM: Anthropic Claude (since you're already familiar with it) via the API ##choose cluade, pani kitya openai

- Decide on UI: Streamlit — quick to build, looks professional, and counts as a significant plus per the rubric ## time kitya cheyyam

Step 2: Initialize the repository

- Create a GitHub repo with a clean structure from day one ## asked claude to Give me a proper file organization structure designed like a real scalable backend system and gpt to create me a downloadable boiler plate local repo.

- Write a .gitignore, set up a virtual environment, requirements.txt added gitignore generated using gpt. Setup venv and added requirements.txt and made 2nd commit.

- Make an initial commit with just the skeleton ## initialized git in local repo and pushed it into github and made the first commit.

## Phase 1 — System Design Document (~1.5 hours)

Step 3: Write the architecture document

This is a graded deliverable, not an afterthought. Cover these sections in a SYSTEM_DESIGN.md:

- Component diagram showing how Parser → Scoring Engine → Verification Engine → Question Generator interact ##prompted claude for intended archi and drew archi with excalidraw. And added it into docs and referred system_design.md and committed.

- Data flow: Resume PDF in → structured JSON → scores → tier → interview questions out ##include in the diagram

- AI strategy: Which model handles which task, how you do semantic similarity (embeddings vs. LLM-based), how you'd handle "Kafka ↔ RabbitMQ" type matches

##For semantic similarity (Kafka ↔ RabbitMQ problem), use LLM-based, not embeddings.

Here's why:

|  | LLM-based | Embedding-based |
| --- | --- | --- |
| Setup | Just a prompt | Need embedding model + vector DB |
| Explainability | Natural language reason built-in | Just a number (cosine score) |
| Nuance | "Kinesis is similar to Kafka but differs in X" | Treats all similar pairs equally |
| For this project | ✅ Perfect fit | Overkill |

Model assignments:

| Task | Approach | Why |
| --- | --- | --- |
| PDF → Structured JSON | Claude (claude-sonnet-4-20250514) | Best at structured extraction |
| JD → Structured JSON | Claude | Same |
| Exact Match Score | Pure Python | No LLM needed, just set intersection |
| Semantic Similarity Score | Claude | Needs reasoning about tech equivalence |
| Achievement Score | Claude | Needs to understand context ("led" vs "helped") |
| Ownership Score | Claude | Language nuance detection |

- Scalability plan: Queue-based architecture (e.g., Celery + Redis), async processing, batching LLM calls, caching embeddings for JDs ## not done for now.

- Data strategy: PDF parsing approach, JSON schema for a candidate profile
Data Strategy — My Recommendation

PDF Parsing: pdfplumber (raw text) → Claude (structured extraction)

Two-step approach:

- Step 1: pdfplumber extracts raw text cheaply and reliably

- Step 2: Claude reads that raw text and outputs structured JSON matching your Pydantic schema

CandidateProfile JSON Schema:
{

"full_name": "string",

"email": "string",

"linkedin_url": "string | null",

"github_url": "string | null",

"skills": ["Python", "Kafka", "Docker"],

"experience": [

{

"company": "string",

"role": "string",

"duration_months": 18,

"description": "string",

"achievements": ["Reduced latency by 40%", "Led team of 5"],

"keywords": ["Python", "AWS", "Kafka"]

}

],

"education": [

{

"institution": "string",

"degree": "string",

"field": "string",

"year": 2022

}

],

"total_experience_years": 3.5,

"raw_text": "string"   // keep original for re-processing

}

JobDescription JSON Schema:

{ "title": "string", "required_skills": ["Kafka", "Python", "Docker"], "preferred_skills": ["Kubernetes", "Flink"], "min_experience_years": 3, "responsibilities": ["string"], "raw_text": "string" }

Write this before coding. It will make your implementation decisions much cleaner.

## Phase 2 — Project Skeleton & Data Contracts (~1 hour)

Step 4: Define your data models ##done

Create Pydantic models (Python) for your core domain objects:

Resume → CandidateProfile → ScoringResult → TierClassification → InterviewPlan

These are your data contracts — everything else flows through them.
Here's the order we'll tackle them. Each one depends on the previous, so sequence matters.

1. enums.py          ← no dependencies, just constants

2. candidate.py      ← depends on enums

3. job.py            ← depends on enums

4. scoring.py        ← depends on candidate + job + enums

5. tier.py           ← depends on scoring + enums

### What each file will contain:

| File | Models inside |
| --- | --- |
| enums.py | Tier, SkillLevel, MatchType |
| candidate.py | Experience, Education, CandidateProfile |
| job.py | RequiredSkill, JobDescription |
| scoring.py | DimensionScore, ScoringResult |
| tier.py | TierClassification |

Step 5: Set up the project structure## done and dusted

/src

/models        # Pydantic schemas

/parser        # Resume parsing logic

/scorer        # Scoring engine

/tier          # Tier classification

/questions     # Question generator

/api           # Optional: FastAPI or Flask wrapper

/ui              # Streamlit app

/tests

/data            # Sample resumes & JDs

README.md

SYSTEM_DESIGN.md

## Phase 3 — Core Implementation (~4 hours)

Step 6: Build the Resume Parser

- Accept a PDF resume + a Job Description (text)

- Use Claude to extract structured data: skills, experience, projects, GitHub/LinkedIn links, achievements

- Output: a CandidateProfile JSON object

Here are the sub-steps in order:

6.1  config.py            ← env vars, model name, settings  ##done

6.2  llm/client.py        ← Anthropic wrapper (retry, error handling)

6.3  llm/prompts/extract_resume.py   ← prompt template for resume extraction

6.4  llm/prompts/extract_jd.py       ← prompt template for JD extraction

6.5  parser/pdf_parser.py            ← raw text extraction from PDF

6.6  parser/resume_extractor.py      ← calls LLM → returns CandidateProfile

6.7  parser/jd_extractor.py          ← calls LLM → returns JobDescription

6.8  parser/__init__.py              ← clean exports

Why this order:
config.py                    ← everything needs env vars

↓

llm/client.py                ← needs config (API key, model name)

↓

llm/prompts/                 ← needs to know the output schemas

↓

parser/pdf_parser.py         ← independent, just needs pdfplumber

↓

parser/resume_extractor.py   ← needs client + prompt + pdf_parser + CandidateProfile

parser/jd_extractor.py       ← needs client + prompt + JobDescription

↓

parser/__init__.py            ← needs all of the above

Step 7: Build the Scoring Engine (Option A)

Implement the 4 scores, each as a separate, testable function:

- Exact Match Score — keyword overlap between resume skills and JD requirements

- Semantic Similarity Score — use embeddings or an LLM prompt to match equivalent technologies (Kafka/RabbitMQ, AWS Kinesis/Kafka etc.)

- Achievement Score — detect quantified impact ("reduced latency by 40%", "led team of 5")

- Ownership Score — infer from language whether the candidate led/owned vs. contributed/assisted

Each score should return a value + explanation string (this is the "explainability" requirement).

Here are the sub-steps in order:

7.1  llm/prompts/semantic_similarity.py   ← prompt for tech equivalence

7.2  llm/prompts/score_achievement.py     ← prompt for achievement detection

7.3  llm/prompts/score_ownership.py       ← prompt for ownership detection

7.4  scorer/exact_match.py                ← pure Python, no LLM

7.5  scorer/semantic_similarity.py        ← calls LLM

7.6  scorer/achievement.py                ← calls LLM

7.7  scorer/ownership.py                  ← calls LLM

7.8  scorer/engine.py                     ← orchestrates all 4, computes final score

7.9  scorer/__init__.py                   ← clean exports

### Why this order:

llm/prompts/          ← prompts first, scorers depend on them

↓

scorer/exact_match    ← no LLM, no prompt needed, simplest

↓

scorer/semantic_similarity

scorer/achievement        ← each depends on its own prompt

scorer/ownership

↓

scorer/engine         ← depends on all 4 scorers + models

↓

scorer/__init__.py    ← depends on everything above

Step 8: Build the Tier Classifier + Question Generator (Option C)

- Tier logic: weighted average of the 4 scores → A / B / C with clear thresholds

- Question Generator: pass the candidate profile + tier + weak spots to Claude → generate 5–8 tailored technical questions with a rationale for each

Here are the sub-steps in order:
8.1  classifier/classifier.py              ← tier logic, thresholds, recommended actions

8.2  llm/prompts/generate_questions.py     ← prompt template for question generation

8.3  questions/generator.py               ← calls LLM → returns InterviewPlan

8.4  models/interview.py                  ← InterviewPlan + InterviewQuestion models

8.5  models/__init__.py                   ← update to include new models

8.6  classifier/__init__.py               ← clean exports

8.7  questions/__init__.py                ← clean exports

8.8  llm/prompts/__init__.py              ← update to include new prompt

Why this order:
models/interview.py              ← data contracts first, everything depends on them

↓

classifier/classifier.py         ← depends on ScoringResult + TierClassification models

↓

llm/prompts/generate_questions.py ← depends on knowing what TierClassification looks like

↓

questions/generator.py           ← depends on prompt + InterviewPlan model + LLM client

↓

__init__.py files                ← clean up exports last

## Phase 4 — UI & Demo (~1 hour)

Step 9: Build the Streamlit UI

- Upload resume PDF + paste a JD

- Show parsed candidate profile

- Show the 4 scores with explanations (the "why")

- Show tier classification with reasoning

- Show generated interview questions

This becomes your working demo / screenshot set for the deliverable.

## Phase 5 — Tests & Robustness (~1 hour)

Step 10: Write targeted tests Focus on the hardest business logic, not boilerplate:

- Test the tier classification thresholds (boundary cases: score right at A/B cutoff)

- Test the semantic similarity scoring (does "AWS Kinesis" match a "Kafka" requirement?)

- Test score explainability (is the explanation non-empty and coherent?)

- Test parser resilience (missing fields, short resume, no GitHub link)

Step 11: Harden failure modes

- Handle PDF parse failures gracefully

- Handle LLM API timeouts / rate limits (retry logic or fallback message)

- Validate all inputs before they hit the LLM

## Phase 6 — README & Final Polish (~30 min)

Step 12: Write the README

Must include (per the checklist):

- Setup: clone → install → run in under 5 minutes

- Architecture overview (link to SYSTEM_DESIGN.md, include a simple diagram)

- Assumptions & trade-offs you made

- Known limitations + what you'd build next

- AI tools section: what you used Claude/AI for, where you disagreed with it and why

Step 13: Clean up commits and submit

- Review commit history — each commit should be atomic and meaningful

- Ensure the repo is public or unlisted

- Record a short screen recording of the Streamlit demo (or take screenshots)

## Summary Timeline

| Phase | Step(s) | Time |
| --- | --- | --- |
| Planning | 1–2 | 1 hr |
| System Design | 3 | 1.5 hr |
| Skeleton & Models | 4–5 | 1 hr |
| Core Implementation | 6–8 | 4 hr |
| UI & Demo | 9 | 1 hr |
| Tests & Robustness | 10–11 | 1 hr |
| README & Polish | 12–13 | 30 min |
| Total |  | ~10 hrs |

When you're ready, just tell me which step you want to tackle first and we'll dive in together.